St. Matthew’s House Capital Projects and Facilities Committee Minutes Recording Form

Date:	Tuesday, August 10, 2021		Time:	5.00 pm – 6.00 pm	Location:   Via Zoom

| Members |  | Present | Absent |
| --- | --- | --- | --- |
| Brent Bentham |  | X |  |
| David Savage |  | X |  |
| Val Kerr |  |  |  |
| Angie Armstrong |  | X |  |
| Steve Swing |  | x |  |
| Lil Scime |  |  | X |
| Justin Drury |  | x |  |
| Renee Wetselaar |  | x |  |
| Tony Cupido |  |  | x |
| Agenda Item No. | Discussion |  |  |  | Action |
| 1. | Roll Call: |  |  |  | Introduced new committee member Angie Armstrong. She has a strong background in housing and seniors. Fellow of the Royal Society of the Arts focusing on globalization. |
| 2. | Approval of Previous Minutes: |  |  |  | m/s/c |
| 3. | 412 Barton St. E. - Supportive/Affordable Housing - New Rapid Housing Initiative - Deadline August 31, 2021 - CMHC Meeting July 14 - Equity, Diversity, Inclusion - City of Hamilton Support - East Kiwanis Partnership - CMHC Project Stream - Roof repairs |  |  |  | i.)Review of where project is at: Development waiver sent in. Pro forma now at $3.85m, with it costing about $360,000 per unit. Met with CMHC and received further input. City looking at how it can supply rent supplements. Angie spoke of the supports that are needed on site. Units need to be comfortable, safe, age-friendly. Need to plan for future, accessibility, be an example for other projects. AODA consideration, such as visual, language, signs are bright etc. ii). Looking to apply to city stream iii). Roof took on a lot of rain in the warehouse. There is no interior damage. We are looking to move the warehouse and program to St. Peter’s. We are planning to tear down the warehouse to build housing on site. Repairs need to be done by the Diocese asap. |
| 5. | Green Cities Foundation Project - Rescheduled Meeting August 12, 2021 - Architect Plan Approval - Ministry of Education - City of Hamilton - Funding of project - Relocating garbage bins |  |  |  | i.Renée is in the process of uploading the plan and designer letter to CCLS. There have been some tech issues but it seems to be sorting itself out! ii.)Brent reviewed the project and timeline. Hoping to have it partially completed this fall. iii.)Funding of project to be discussed at Thursday’s meeting. iv.) Relocating garbage bins: we need to adjust the size of the playground to accommodate the garbage bins. |
| 6. | Occupational Health and Safety Issues - Child Care Center - Seniors Outreach - Employee Health/Wellness |  |  |  | Workers inspection held last Thursday. H&S meeting today; Pandemic and safety plan reviewed with some minor changes. TOR reviewed in September. Conducting an overall policy review. Establishing an annual lockdown drill to refresh staff. Lockdown helped us look more closely at our operations and health and wellness – now seeking to share more information regularly. Minor repairs continuing. Signed new cleaning contract and looking at new contract w Telus. Newer seniors team members need to be engaged more regularly. Hiring new cleaning company – green focused Stratus. |
| 7. | Multi Year Capital Planning - i) 414 Barton - Exterior (masonry and wood façade) - ii) 414 Barton – 1st Floor Windows in Children’s Centre (Covid ventilation) - iii) MCCSS Partner Facility Renewal - iv) Development of Maintenance Schedule |  |  |  | i.)No update at this time. JD has collected quotes. Ii/iii.). Applied for funding from MCCSS partner facility renewal. iv). No update at this time. Stained glass windows are now in storage at Brent’s house. |
| 8. | Other Business |  |  |  | No other business. Adjourn 5:59 pm |
| 9. | Next Meeting |  |  |  | Tuesday September 14, 20215pm |